## Slide 1: Project Vision & Business Objectives
A module in the
Agile Business Analysis
workshop
This work is licensed under the
Creative Commons Attribution-ShareAlike 4.0 International License.
To view a copy of this license, visit http://creativecommons.org/licenses/by-sa/4.0/.

## Slide 2: Topics
Defining the problem
Vision
Business objectives
Gathering requirements
Activity

## Slide 3: BA Artifacts
Inception
Vision
Prioritized business objectives
Roles & personas
Iterations
Narratives
Story maps
Right-sized stories
Initial story list (Backlog)
Functional test matrix
Scenarios
Release plan with estimate
Notes: A number of artifacts are created during inception. Typically only 1 during Iterations.
To help get to an initial estimate, release plan
The analyst is key to understanding what needs to be built functionally
There are a number of techniques used to obtain that understanding.
Are all these documents kept up to date? Not unless you discover a large piece missing. A whole scenario missing from the process flow. A role missing or completely off the mark definition.
The level of detail of the inception artifacts are at a much higher level than traditional methodologies.

## Slide 4: Creating a “Plan of Action”
Define the problem
Collect relevant data
Analyze data
Generate possible alternatives
Develop criteria evaluation alternatives
Evaluate and prioritize
Notes: http://strategic-business-planning.suite101.com/article.cfm/the_pdca_decision_making_process_for_business
Define the problem – establish boundaries of the problem and relevant tools.
Collecting relevant data – in context of the problem. Irrelevant data can be distracting and confuse the solution definition. Roles, goals, scenarios, personae
Analyze data – trends or patterns that help define the problem.
Generate possible alternatives - Brainstorming, prototyping, Estimates, Prioritization
Evaluate criteria evaluation alternatives – Business case, Release plan
---------------------------------------------------------------------------

## Slide 5: Defining the Problem
Notes: Establish boundaries of the problem
Relevant tools
Appropriate participants
Relevant processes, approach

## Slide 6: Problem Case
What are the challenges being faced by this organization?
What are the causes to the challenges?
What can be done to alleviate these challenges?

## Slide 7: Cause & Effect
Problem
Factor
Cause
Notes: Has anyone used this technique?
There are many techniques to get to an agreed Problem case.
Mindtools.com is a great resource.
Cause & Effect diagram or fish diagram is one of those techniques.
  Problem – revenue, expenses, time to market, scalability, competition
  Factors – people, systems, equipment,
  Causes - system, process, people, outside factor – economy,

## Slide 8: Discussion
What are some of the challenges the DebtChasers organization is facing?
Notes: Hand out the DebtChasers Introduction document.
We will be using this throughout the course.
Give them time to read through page 5, Characters Section.
Challenges:
Profitability is negative
Cannot meet demand
No insight into status of letters or customer volume/activity
Customer service is poor
Debtors are called in error
Office space is tight

## Slide 9: Vision and Business Objectives
Notes: Business objectives are the stated, measurable targets of how to achieve business aims. The business should be able to define the steps through which to reach these business objectives.
Department – Specific to IT, Sales, Customer service, Shared services
Project objectives are a method to fulfill the steps through which the business objectives can be achieved.
Get to a common understanding of the Project Objectives.

## Slide 10: Framing Business Objectives
Objectives typically will……
Generate revenue
Contain expenses
Provide adherence to compliance – corporate, industry, government
SMART Guideline
Specific
Measurable
Attainable
Realistic
Trackable
Notes: Specific - Observable goal
  Describe how to increase revenue, reduce cost or adhere to policy
  Specific
Measurable – Quantify the expected results,
  Time frame for hitting objective,
  conditions, dependencies
Attainable - Realistic
Trackable – Track the results

## Slide 11: Clarifying Business Objectives
Asking why?
Why do you want to expand the customer base by 100 in 6 months?
  So that we can get the revenue that is available to get
Why is this level of revenue desired?
  Because it will help with profitability targets
Why is 100 in 6 months your target?
  Because the sales manager feels it is doable.
Why does she feel it is doable?
  Because she knows the market and feels the opportunities are out there
Notes: What other questions would you ask?
How do you think you’ll get there?
Is the only thing holding you back, the fact that DebtChasers cannot process this many new transactions?
What other obstacles do you expect in reaching this objective?

## Slide 12: DebtChasers Business Objectives
Company reputation
  Increase marketing to existing target markets and new target markets
Profit maximization
  Debt Chasers to be profitable within 1.5 years
  Reduce Costs by 20%
Sales Growth
  Expand customer base by 40 in 2 years (by 100 in 5 years)
  Increase number of debts serviced for each customer to an average of 40 per year within 2 years
High quality service
  High quality of service for our customers (traceability)
  Improve customer relations through better quality of service
Efficiency
  Process automation/ Increased efficiency in process
  Decrease storage space utilization
Employee satisfaction
Specific
Measurable
Attainable
Realistic
Trackable

## Slide 13: Business Objectives
Business objectives
Business case
Overarching business process
Role and goal specific processes
Planning level requirements (stories)
Iteration / task level requirements (stories)
Increase letter management profitability
[ Prioritized list of objectives ]
Increase charge for invoices received without stickers
[Financial model]
Classify invoices as they arrive [ High level process model ]
Understand the difference between invoices with and without stickers [Role and goal specific processes]
Easily identify an invoice that came in without a sticker so that billing can differentiate charges [Planning level requirement]
As a administrator, I want to indicate an invoice without a sticker so that we can charge more for the service [Iteration / task level requirement]
Notes: As you work through the project, there will be many discussions about scope - what features/functions are necessary.
All discussions should tie back to a core business objective.

## Slide 14: Business Objectives Roadmap
Notes: As you progress through the initiation phase and begin to understand the features that the new application will provide, you can begin to quantify the objectives for the business case.
Use to prioritize requirements
Use to validate objectives
It is critical to have a client prioritize objectives at the beginning of a project because at this point there is less emotion attached to the process.
Once a project begins, should the schedule get behind, getting the business to prioritize objectives at that point is more frustrating. The client tends to say "I want it all...." and that's not helpful toward getting a release complete.
If we have prioritized objectives, should things fall behind, we can help the client alter the scope of a release by pointing back to satisfying their highest priority objectives.

## Slide 15: Elevator pitch
For (target customer)
Who (statement of the need or opportunity)
The (product name) is a (product category)
That (key benefit, compelling reason to buy)
Unlike (primary competitive alternative)
Our product (statement of primary differentiation)
Notes: High level solution.
Now we know the problem and the causes, and we think we know what will help us out of this, now let’s try to describe what we are going to build.
Techniques for getting here - Product in a box, Affinity diagram of post its.

## Slide 16: Product Box
Split into groups of 4 -5 people
Using the box, markers, post-its, whatever create a package for your product containing:
  Product name
  A graphic
  Three to four key bullet points on the front to "sell" the product
  A detailed feature description on the back
  Operating instructions
Create an elevator pitch
From “Innovation Games” by Luke Hohmann
Notes: An alternative to the exercise is ‘Remember the Future”.
See the individual activity slide in the Activities folder.

## Slide 17: Debrief
What went well?
What key learnings did you take from that exercise?
What still puzzles you?
Notes: Debrief:
What went well?
What key learning's did you take from that exercise?
What still puzzles you?

## Slide 18: Scope
Notes: We have to put some boundaries on the data gathering phase.
Knowing high level Themes, or Functional areas, or departments will help.

## Slide 19: High Level Scope
IS
UNRESOLVED
IS NOT
Could be:
Will never be:
Customer access to debts, invoices
E-letters to debtors
Create and maintain customers
Create and maintain debtors
Create and maintain letters
Enter invoice information
Search for invoices, customers, debtors
Create letters
Letter queue by day
Create envelopes
Reporting
Notes: Using the business objectives and the features noted in your Elevator pitch exercise, determine high level scope.
Visions and scope will change in an agile environment, and the point of the baseline vision and scoping statements are to help us understand when things have changed, so we can identify the ripple effects in terms of resources, planning and cost.
Example client statement - “We started out building a plane and with the amount of changes, we now seem to be building a boat.”
Responses to change should match the level of change requested.

## Slide 20: Trade-off Sliders
Customer satisfaction or usability
Scope - coverage of code base and activities
High quality: Stability, reliability, adaptiveness
Deliver the project on time
Stay within budget
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
Notes: One way to prioritize is with the use of Trade Off Sliders. No two concepts can have the same rating.
Trade-off sliders are a good option to understand what is important to different people in a client organization. If we had infinite time, budget and resources, in an ideal world, trade-off may not be necessary.
In reality, a project may have to undergo some trade-off to achieve an optimum level.
Come to shared agreement on the sliders.
Example use:
If in release planning you discover that there is not enough time allotted for usability testing or that the velocity used to planning does not allow for adequate defect resolution, then you can go to the sliders to determine if there is flexibility in the budget and/or timeline to adjust the velocity or add time/resources for usability testing.
How to get this information?
Sponsor homework.
Small group session. Keep the group small, but well represented – budget, business, IT, users.
Another technique:
The tetris squares game involves using a white board and drawing four buckets and labeling each bucket with the following headings: Time, Cost, Quality and Scope
The analyst will cut up index cards into squares; place the same amount of squares in each bucket; get clients to prioritize by moving their squares around. More squares in a bucket means that it has higher priority. They are not allowed to cut up or add new squares. They can only move from one bucket to the next. The Cost is ‘cost sensitivity’ so the less squares in the bucket means it costs more. This helps the clients to understand their priority better.

## Slide 21: Potential Challenges
“Remember the Future” is a good way to identify potential project challenges.
From Luke Hohmann’s “Innovation Games” http://innovationgames.com/remember-the-future/
Notes: A futurespective is a good way to identify potential challenges for a project. Folks speculate about what went well and what didn’t go so well. Usually bringing out technical issues, relationship issues, team issues, etc. Usually from previous projects.
Other techniques – speed boat, hopes/fears.

## Slide 22: BA Artifacts
Inception
Vision
Prioritized business objectives
Roles & personas
Iterations
Narratives
Story maps
Right sized stories
Initial story list (Backlog)
Functional test matrix
Scenarios
Release plan with estimate
Notes: A number of artifacts are created during inception. Typically only 1 during Iterations.
To help get to an initial estimate, release plan
The analyst is key to understanding what needs to be built functionally
There are a number of techniques used to obtain that understanding.
Are all these documents kept up to date? Not unless you discover a large piece missing. A whole scenario missing from the process flow. A role missing or completely off the mark definition.
The level of detail of the inception artifacts are at a much higher level than traditional methodologies.

## Slide 23: Gathering Requirements
Notes: Now lets talk about how we gather requirements.
Not what we gather, we’ll get to that later.
But how we gather it.

## Slide 24: Effective Communication
Non verbal communication relays up to 93% of our messages (when nonverbal contradicts verbal)
Notes: A study by Professor Albert Mehrabian of UCLA found that communication is made up of words, voice and body language. The pie chart shows the percentage of each element that carries the message.
Highlight to participants that studies have shown that our non verbal communication, which is made up of tone and body language relays up to 93% of our message.
Understand the meaning and not just the words.
This is not a course on communication, but this point is very important to understand as a BA in any environment.
Agile increases the communication between team members and outside of the team.
  gain a shared understanding of the problem;
  identify requirements;
  be a "Customer Proxy" and answer questions on behalf of the client;
  represent the customer’s interests on the development team and stand up for what matters;
  represent the end user and be a User Experience Champion, and
  represent developers back to the client by presenting alternatives and explaining costs
[Doc says “look at this link: http://www.businessballs.com/mehrabiancommunications.htm”
Here is a more precise (and necessarily detailed) representation of Mehrabian's findings than is typically cited or applied:
7% of message pertaining to feelings and attitudes is in the words that are spoken.
38% of message pertaining to feelings and attitudes is paralinguistic (the way that the words are said).
55% of message pertaining to feelings and attitudes is in facial expression.
Mehrabian provides this useful explanatory note (from his own website www.kaaj.com/psych, retrieved 29 May 2009):
"...Inconsistent communications - the relative importance of verbal and nonverbal messages: My findings on this topic have received considerable attention in the literature and in the popular media. 'Silent Messages' [Mehrabian's key book] contains a detailed discussion of my findings on inconsistent messages of feelings and attitudes (and the relative importance of words vs. nonverbal cues) on pages 75 to 80.
Total Liking = 7% Verbal Liking + 38% Vocal Liking + 55% Facial Liking
Please note that this and other equations regarding relative importance of verbal and nonverbal messages were derived from experiments dealing with communications of feelings and attitudes (i.e., like-dislike). Unless a communicator is talking about their feelings or attitudes, these equations are not applicable. Also see references 286 and 305 in Silent Messages - these are the original sources of my findings...”
(Albert Mehrabian, source www.kaaj.com/psych, retrieved 29 May 2009)
]
Highlight to participants that studies have shown that our non verbal communication, which is made up of tone and body language relays up to 93% of our message.
This is not a course on communication, but this point is very important to understand as a BA in any environment.
Agile increases the communication between team members and outside of the team.
  gain a shared understanding of the problem;
  identify requirements;
  be a "Customer Proxy" and answer questions on behalf of the client;
  represent the customer’s interests on the development team and stand up for what matters;
  represent the end user and be a User Experience Champion, and
  represent developers back to the client by presenting alternatives and explaining costs
Demonstrate Interviewing:
Pick a participant. Ask them the following questions.
What is your name?
Do you like Summer or Winter?
What is your favorite holiday destination?
Do you prefer sweet or sour foods?
Ask the group what they think you were doing. Using questioning to gather information.

## Slide 25: Techniques
Interviewing
Video diaries
Surveys
Reviewing existing documentation
Workshops
Contextual Inquiry
Notes: Video diary is like a show and tell. Asking the participants key questions to guide them through the diary.
Tell us about yourself and your use of the application.
Proceed to deeper reflection about their actions and behaviors.

## Slide 26: Review
Defining the problem
Vision
Business objectives
Gathering requirements
Activity

## Slide 27: Questions?